Project Demo Planning Template

| Date | 15 JUNE 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | Sustainable Waste Management Assistant Using Generative AI |
| Maximum Marks | 1 Mark |

Project Demo Planning

Plan the flow of the final project demo - list out the modules/features to be shown, what will be demonstrated for each, who will present it, and the time allotted, so the demo runs smoothly within the available time.

| S.No | Module / Feature to be Demonstrated | What will be Shown | Demonstrated By | Time Allotted (mins) |
| --- | --- | --- | --- | --- |
| 1 | User Authentication | Show login/registration with email & Gmail integration | Team Member A | 3 |
| 2 | Waste Item Classification (AI) | Demonstrate AI classifying items into recyclable, organic, hazardous, e-waste | Team Member B | 4 |
| 3 | Disposal Guidance | Show hazard warnings and eco-friendly suggestions generated in real time | Team Member B | 3 |
| 4 | Collection Center Lookup | Display map with nearby centers, filters by waste type | Team Member C | 4 |
| 5 | Analytics Dashboard | Present charts showing scan history, recycling rates, hazardous items | Team Member D | 4 |
|  | Total Demo Duration |  |  | 21 minutes |

Demo Logistics

| Demo Platform / Tool | Google Meet / Zoom (screen sharing) |
| --- | --- |
| Demo Date & Time | 15 JUNE |
| Recording / Demo Video Link |  |
| Backup Plan (in case of technical issues) |  Pre-recorded demo video available for playback  Screenshots of each feature prepared in a slide deck  Local backup server setup to run demo offline if hosting fails |